Scope of Work

Researcher Productivity Analysis Tool — G8 Research Output Database

CITS3200 Professional Computing — Group 20 — Sprint 1

# Preface

This document sets out the scope of the Researcher Productivity Analysis Tool. It is the Epic for the project in the Scrum sense: the single body of work from which all Sprint 2 and Sprint 3 stories are derived. The intended audience is the client, the project auditor, and the development team.

| Role | Name |
| --- | --- |
| Client | Yuanji Wen, UWA Business School |
| Team | Sean Du, Jamie Taylor, Alex Zhao, Mohammad Saeed, Yuhan Wang, Zarin Tasnim |

# 1. General goals

- Identify all accounting and finance academics at the eight Group of Eight universities.

- Collect their complete historical publication record together with their most recent research output.

- Clean and standardise that data, and enrich it with journal quality and impact measures.

- Rank and compare research output at individual and institutional level.

- Keep the data current through a repeatable, automated refresh.

- Present the results through a public website, with the underlying data exportable.

# 2. Current system

A previous project team delivered the G8 Research Output Database, which the client has provided as a reference. It offers researcher rankings filterable by university, field, academic level and name; per-researcher publication lists; university rankings; and a published methodology page. It holds approximately 539 researchers across the eight institutions.

This project builds a new system from scratch. No code from the existing system is reused. The reference is treated as a functional benchmark and a published methodology to be evaluated and improved upon.

# 3. Proposed system

## 3.1 Overview

Data is drawn from two distinct families of source. University staff directories establish who is currently employed in accounting and finance. Institutional research repositories, supplemented by open publication indexes, supply those researchers' publication records. The two are joined, standardised, enriched with journal quality and impact data, and stored in a relational database. A website reads from that database and presents ranked, filterable views at researcher and university level. The collection pipeline is re-runnable, so the data can be refreshed without manual intervention.

## 3.2 Functional requirements

| ID | Requirement |
| --- | --- |
| FR1 | Identify current accounting and finance academics at each Group of Eight university from that university's staff directory, capturing name, job title, field of research, profile URL and university. |
| FR2 | Collect the complete historical publication record for each identified researcher from the university's institutional research repository, harvested through an API or OAI-PMH endpoint where one is available. |
| FR3 | Supplement repository data with open publication indexes where the repository is incomplete or lags, and reconcile records from multiple sources into one publication list per researcher, de-duplicated on DOI where present and on title and year otherwise. |
| FR4 | Normalise job titles to academic levels A–E, strip name prefixes, and exclude education-focused and teaching-focused positions from rankings. |
| FR5 | Join publications to the ABDC Journal Quality List to obtain each journal's ranking, matching on ISSN where available and on title otherwise. The list is published by the Australian Business Deans Council as a downloadable file and requires no licence to obtain. |
| FR6 | Conditional. Join journals to impact factor data to obtain impact factor and 5-year impact factor. This is not a client requirement; it is carried over from the reference system and depends on the team obtaining access to licensed impact factor data. If access is not obtained, this requirement and the metrics derived from it are withdrawn. |
| FR7 | Obtain citation percentiles for publications. |
| FR8 | Compute researcher-level metrics: total articles; articles in ranked journals; articles in A* or A ranked journals; average citation percentile. Average impact factor and average 5-year impact factor are computed only if FR6 is satisfied. |
| FR9 | Compute university-level metrics: researcher counts by field; total articles; A* and A ranked articles; average articles per researcher. Average impact factor and average 5-year impact factor are computed only if FR6 is satisfied. |
| FR10 | Present a ranked researcher table, filterable by university, field, academic level and name, with a selectable ranking metric, column sorting and paging. |
| FR11 | Present a detail page per researcher showing their profile and a searchable, sortable list of their publications. |
| FR12 | Present a ranked university table with a selectable ranking metric. |
| FR13 | Refresh all data by re-running the pipeline: existing records are updated in place and new records added, without duplication or loss. Each source family may be refreshed on its own schedule. |
| FR14 | Record, for each source, the date it was last harvested and the most recent publication year obtained from it, so that stale or lagging sources are visible. |
| FR15 | Export the underlying data to Excel. |
| FR16 | Publish the methodology: data sources, cleaning rules, metric definitions and known limitations. |

## 3.3 Non-functional requirements

| Area | Requirement |
| --- | --- |
| User interface | Users are academics, not technical staff. The site must be usable in a browser with no installation, no account and no training. Filters and ranking controls must be self-explanatory. |
| Documentation | A methodology page for end users; an installation and user guide for the client at Sprint 3; source code documented sufficiently for another team to maintain it. |
| Hardware and hosting | A server-hosted web application reachable over the public internet. No specialised hardware. Hosting platform to be confirmed with the client. |
| Performance | Ranking and detail pages return within a few seconds across the full dataset. A complete refresh finishes within an overnight window. Collection is rate-limited so as not to burden source sites. |
| Data currency | Sources update at different frequencies. Repository harvests and directory scrapes are scheduled independently, and the currency of each is exposed to the user rather than assumed. |
| Error handling | A failure while collecting from one source must not abort the run or corrupt data already stored. Failures are logged with source and reason. Incomplete data is flagged rather than silently discarded. |
| System interfacing | Inputs: university staff directory web pages, some rendered by JavaScript; institutional repository APIs or OAI-PMH endpoints; open publication indexes; a journal quality list; impact factor data. Outputs: web pages and Excel files. |
| Quality | All published metrics must be reproducible from the stored data. Matching error is measured and bounded, and known limitations are published as the reference system does. |
| Extensibility | Adding a university, a source or a discipline should be a matter of configuration rather than rewriting the pipeline, as the client may wish to widen coverage later. |
| Security | All data is public and read-only, and no personal information beyond what universities already publish is collected. The refresh process must not be triggerable by a public user. |
| Resources | The database is backed up before each refresh. Installation is documented. Maintenance responsibility passes to the client at the end of semester. |

## 3.4 Constraints

- Six team members with a combined budget of approximately 360 hours, all concurrently enrolled in other units; the project ends in Week 12.

- Implementation in Python, with a relational SQL database and an HTML front end.

- The ABDC Journal Quality List is freely downloadable and carries no access barrier, although it may not be republished as a dataset. Impact factor data is licensed and access remains unconfirmed; the two metrics that depend on it are therefore conditional and are not required by the client.

- Collection is limited to publicly available information, subject to each site's terms of use and robots.txt.

## 3.5 System model

3.5.1 Data sources

| Source | Role | Assessment |
| --- | --- | --- |
| University staff directory | Establishes who is currently employed in accounting and finance | The authoritative source for current staffing and academic title. Structure differs by institution; some are rendered by JavaScript. Updates when staffing changes. |
| Institutional research repository | Complete historical publication record | The preferred publication source. Each university operates one, for example UQ eSpace. Holds structured metadata rather than marketing content, and many are registered open-access repositories exposing an OAI-PMH endpoint, which makes harvesting repeatable by design. |
| OpenAlex | Publication records and citation percentiles | Free, open, requires no key. Useful for filling repository gaps and for citation measures. |
| SSRN | Recent working papers | Strong in accounting and finance and often carries the newest output before formal publication. No open API; value is currency rather than completeness. |
| Google Scholar | Broadest coverage | No public API and automated access is actively blocked. Suitable only as a manual cross-check, not as a pipeline source. |

Research-area and discipline overview pages published by schools are not used as a data source. The team's audit found them to be descriptive pages whose publication listings may lag by a year or more.

3.5.2 Actors and use cases

| Actor | Description | Use cases |
| --- | --- | --- |
| Public user | A researcher or academic department. No account. | Browse and filter researcher rankings; view a researcher's publications; browse university rankings; export data; read the methodology |
| Administrator | The client or maintainer. | Trigger or schedule a refresh; review harvest logs, source currency and flagged records |
| Collection pipeline | An automated process. | Identify staff, harvest publications, reconcile, enrich and store; update existing records without duplication |

3.5.4 Data dictionary

| Entity | Field | Type | Source and notes |
| --- | --- | --- | --- |
| Researcher | name | text | Staff directory; title prefixes stripped |
|  | job_title | text | Staff directory; raw value retained |
|  | academic_level | A–E | Derived from job_title; null where unrecognised |
|  | field_of_research | enum | Accounting or Finance |
|  | profile_url | text | Staff directory; part of the uniqueness key |
|  | university | code | One of eight G8 codes |
| Publication | title | text | Repository or index; part of the uniqueness key |
|  | doi | text | Preferred de-duplication key; nullable |
|  | year | integer | Nullable |
|  | article_url | text | Nullable |
|  | source | enum | Which source supplied the record |
|  | citation_percentile | decimal | OpenAlex; nullable |
| Journal | journal_name | text | From the publication record |
|  | issn | text | Primary join key to ranking and impact data; nullable |
|  | quality_rank | enum | A*, A, B or C; nullable where unmatched |
|  | impact_factor | decimal | Nullable; excluded from averages when absent |
|  | impact_factor_5yr | decimal | Nullable |
| Harvest | source, last_run, latest_year | mixed | Supports FR14; one row per source per university |

Uniqueness: a researcher is identified by name and profile URL; a publication by DOI where present, otherwise by title, year and researcher. These keys make the refresh in FR13 idempotent.

# 4. Scope boundaries

In scope

- The eight Group of Eight universities, delivered in the stages set out in section 6.

- Academic staff in accounting and finance.

- Complete historical publication records together with current output.

- Collection, reconciliation, cleaning, enrichment, storage, automated refresh, web presentation and Excel export.

Out of scope, unless renegotiated with the client and assessed against the time remaining

- Universities outside the Group of Eight, and disciplines other than accounting and finance.

- Reuse, maintenance or migration of the previous team's system or its data.

- Metrics beyond those in FR8 and FR9.

- Automated collection from Google Scholar, which prohibits it.

- User accounts and authentication.

# 5. Epic and story structure

This document is the Epic. It decomposes into the following bodies of work, from which sprint-sized stories are written. Where a story has no user-facing outcome it is written as a technical task rather than forced into user-story form.

| Body of work | Covers | Requirements |
| --- | --- | --- |
| Staff identification | Directory scraping across the G8 | FR1 |
| Publication harvesting | Repository harvesting, supplementary indexes, reconciliation | FR2, FR3 |
| Standardisation | Title normalisation, level mapping, exclusions, name cleaning | FR4 |
| Enrichment | Journal quality ranking, impact factors, citation percentiles | FR5, FR6, FR7 |
| Storage and refresh | Schema, idempotent load, scheduling, source currency tracking | FR13, FR14 |
| Metrics | Researcher and university calculations | FR8, FR9 |
| Presentation | Ranking tables, filters, detail pages | FR10, FR11, FR12 |
| Reporting | Excel export and published methodology | FR15, FR16 |

# 6. Staged delivery

Rebuilding the full pipeline, adding automated refresh and delivering a website within one semester is at the limit of the team's hour budget. Delivery is therefore staged, so a working end-to-end system exists early and is widened rather than assembled late.

| Stage | Content | Target |
| --- | --- | --- |
| Minimum acceptable product | Full pipeline end to end for a subset of universities — directory, repository, reconciliation, metrics, rankings displayed, refresh working | End of Sprint 2 |
| Full scope | All eight universities; Excel export; scheduled refresh; published methodology | Sprint 3 |
| Extensions | Charts and visualisations; user accounts | Only if the above is complete and reliable |

# 7. Declaration of AI use

The client approved the team's use of AI in writing and advised that this project sits at Tier 3 of the UWA guidance Using artificial intelligence tools at UWA: a guide for students (2026).

Tier 3 permits AI to be embedded throughout the work, provided the team contributes its own input and evaluation and the final product reflects the team's own analysis. On that basis, AI tools are used to assist with:

All AI-assisted output is reviewed and verified by the team. The team is fully responsible for everything delivered, including all code and analysis produced with AI assistance.

Client agreement

Signature: ______________________________    Date: ______________