CITS3200 Professional Computing — Group 20

Project Acceptance Tests

Sprint 1 | August 2026

# Purpose

This document describes how we will know the project has been successful. Each test below corresponds to a core requirement of the system. The tests will be carried out at the end of the project.

# Test A — All universities scraped correctly

What we are testing: That the scraper collects researcher data from all 8 G8 universities

How we will test it: Run the scraper scripts for each university and check that the output contains records

What counts as passing: All 8 universities return at least some data; every record has a researcher name, university, and academic title

When: End of Sprint 2

Who: One team member per university

# Test B — Academic levels mapped correctly

What we are testing: That every researcher is assigned one of the five Australian academic levels (A to E)

How we will test it: Pick 10 researchers at random from each university and check their level against their university profile page

What counts as passing: At least 90% of the sample have the correct level assigned

Level mapping: Level A = Associate Lecturer, B = Lecturer, C = Senior Lecturer, D = Associate Professor, E = Professor

When: End of Sprint 2

Who: Two team members (cross-check each other)

# Test C — Website works correctly

What we are testing: That the website displays researcher and university data and that the filters work

How we will test it: Open the site in Chrome and Firefox with no account. Apply each filter (university, discipline, academic level, name) and check the results update correctly. Change the ranking metric and check the table re-sorts.

What counts as passing: All filters produce correct results; the table re-sorts when you change the metric; the site works with no training or installation

When: End of Sprint 3

Who: All team members

# Test D — No duplicate publications

What we are testing: That each publication appears only once per researcher and that the counts on the website match the database

How we will test it: Run a Python script to check for duplicate (researcher + publication title + year) combinations. Then check 5 researchers manually — compare the count shown on the website against the database and against the researcher's actual university profile page.

What counts as passing: Zero duplicates in the dataset; website counts match the database for all 5 spot-checked researchers

When: End of Sprint 3

Who: Two team members

# What we are NOT testing

We are not testing automatic data refresh. The client mentioned a previous team could not get this working and we are treating it as a stretch goal. If we do implement it, we will add a test for it at that point.